BLUENOVA CREATOR HUB

Brand × Creator Collaboration Platform

Project Proposal & Technical Specification

MERN stack web application (MongoDB · Express · React · Node.js)

Document:  Proposal for client review and confirmation

Version:  1.0 (Draft)

Date:  8 October 2026

Prepared for:  Bluenova Creator Hub · +91 76002 36644 · bluenovatech.in

Confidential. Prepared for Bluenova Creator Hub only.

Contents

1. About this document	4

2. Project overview	5

2.1 What the platform is	5

2.2 How it works	5

2.3 Users of the platform	5

2.4 How Bluenova earns	5

2.5 Creator categories	5

3. Creator experience	6

3.1 Joining: the current 5-step process, online	6

3.2 Introduction Reel task	6

3.3 Creator features	6

4. Brand experience	8

4.1 Brand journey	8

4.2 Extra brand features	8

5. Bluenova team (Admin panel)	9

6. Lifecycle of a collaboration	10

7. Design & ease of use	11

8. Security & data protection	12

8.1 Key protections	12

8.2 Legal & compliance points	12

8.3 Important limitations to know	13

9. Technology & project timeline	14

9.1 Technology	14

9.2 Web addresses	14

9.3 Delivery phases	14

10. Decisions needed from you	15

11. Confirmation & sign-off	16

Appendix A: System architecture	17

A.1 System overview	17

A.2 Key architecture decisions	17

A.3 Code structure	17

A.4 Database collections	17

A.5 What happens to every request	18

Appendix B: Login, sessions & permissions	19

B.1 Login and sessions	19

B.2 Three permission checks on every request	19

Appendix C: All pages (screens)	21

C.1 Public website: bluenovatech.in	21

C.2 Creator area: /creator/*	21

C.3 Brand area: /brand/*	21

C.4 Admin app: admin.bluenovatech.in (2FA + Cloudflare Access)	22

Appendix D: API endpoints	23

D.1 Auth & account	23

D.2 Creator	23

D.3 Brand	23

D.4 Shared: deals, files, chat, notifications	24

D.5 Admin (/admin/*: admin + 2FA + sub-role; every write recorded in the audit log)	24

D.6 Public & webhooks	24

Appendix E: Forms & validation	26

Appendix F: Links, files, payments, chat & database	27

F.1 Links and navigation	27

F.2 File uploads	27

F.3 Payments and payouts	27

F.4 Live chat (Socket.io)	28

F.5 Database (MongoDB Atlas)	28

Appendix G: Infrastructure, monitoring & testing	29

G.1 Security headers	29

G.2 Environments, secrets and deployment	29

G.3 Logging, monitoring and incidents	29

G.4 Security testing	29

Appendix H: Pre-launch security checklist	30

If page numbers are missing, right-click the table of contents in Word and choose "Update Field".

# 1. About this document

This document describes the proposed Bluenova Creator Hub web platform: what it will do for creators, brands and the Bluenova team, how it will be built, and how user data and payments will be protected.

How to read it:

- Sections 2–9 describe the product in business terms: features, user journeys, design, security and timeline.

- Section 10 lists the decisions we need from you before development starts.

- Section 11 is the confirmation and sign-off.

- Appendices A–H give the full technical specification for the development team (pages, API, forms, security rules). You don't need to review these in detail, but they are included so the scope is fully documented.

What we need from you: please review sections 2–9, choose an option for each decision in section 10, and sign section 11. Any changes you request will be added in version 1.1 before development starts.

# 2. Project overview

## 2.1 What the platform is

Bluenova Creator Hub connects brands with content creators (influencers) for paid collaborations such as Instagram reels, posts and stories. Bluenova manages each collaboration from start to finish: it reviews creators, matches them to brand requirements, oversees the content, and handles the payments.

Today this process runs manually through Instagram and WhatsApp. The platform moves it online, so it is faster, easier to track, scales to many more creators and brands, and keeps everyone's data and money secure.

## 2.2 How it works

BRAND  --( requirement + payment )-->  BLUENOVA  --( offer + payout )-->  CREATOR

<--( content + report )-------   (Team)   <--( reel / post )------

Bluenova is in the middle of every collaboration. Brands and creators don't exchange phone numbers or payments directly. This protects Bluenova's business, and it protects both sides from fraud and non-payment.

## 2.3 Users of the platform

| User | What they do on the platform |
| --- | --- |
| Creator | Applies to join, gets reviewed, becomes an Official Creator Partner, receives collaboration offers, submits content and gets paid. |
| Brand | Posts a promotion requirement, chooses creators from a Bluenova shortlist, approves content, pays securely and sees the results. |
| Bluenova team (Admin) | Reviews creators, matches them to brands, sets pricing and margin, approves content, releases payments and manages the platform. |

## 2.4 How Bluenova earns

The brand pays one all-inclusive price for each collaboration. The creator sees only their payout. The difference is Bluenova's margin, which is set by the Bluenova team for each deal and is never shown to brands or creators. (A visible "platform fee" model is also possible. See Decision 2 in section 10.)

## 2.5 Creator categories

Business • Marketing • Tech • Finance • Real Estate • Food • Fashion • Beauty • Health • Fitness • Travel • Education • Automobile • Home & Interior • Local Business • Entertainment

The Bluenova team can add, rename or remove categories from the admin panel without a developer.

# 3. Creator experience

## 3.1 Joining: the current 5-step process, online

| Current step | On the platform |
| --- | --- |
| 1. Send your Instagram profile | Sign up with mobile OTP, then enter the Instagram handle. Later, creators can connect Instagram officially so follower and reach numbers are verified automatically. |
| 2. Tell us your category | Choose up to 3 of the 16 categories with tap-to-select buttons. |
| 3. Send your best 2–3 reels | Paste 2–3 reel links. A preview of each reel is shown. |
| 4. We review content & profile | A status tracker shows: Submitted → Under Review → Approved / Changes needed, with the reason shown in Gujarati and English. |
| 5. Collab with our page | Approved creators get the Official Creator Partner badge and an Introduction Reel task. |

## 3.2 Introduction Reel task

This brings the current "Official Creator Partner" introduction reel brief into the app:

- The script is shown with the creator's name filled in automatically, with the right Gujarati form (જોડાયો / જોડાઈ).

- The shooting instructions appear as a checklist: vertical 9:16, clean and well-lit, simple background, speak naturally to camera, 10–15 seconds, own creative style allowed.

- The creator uploads a draft. The Bluenova team approves it or asks for changes, then shares the caption and collab details. The creator submits the live reel link.

- The purpose is explained in the app too: the reel gradually teaches the creator's audience that Bluenova Creator Hub connects brands with creators.

- The same brief → draft → approval → live flow is used for every brand collaboration.

## 3.3 Creator features

| Feature | Description |
| --- | --- |
| Profile / media kit | A shareable profile page with categories, best reels, city, language, audience stats and rate card. Public only if the creator chooses, and never shows contact details. |
| Rate card | The creator's expected price for each content type: reel, post, story, story with link, or barter (product exchange). |
| Availability | An "Open for collabs" on/off switch, plus dates when they are unavailable. |
| Opportunities | A feed of brand requirements matching the creator's category and city, with Interested / Not interested buttons. |
| Offers | Direct offers from Bluenova showing payout, deliverables and deadline. The creator can Accept, Decline or Negotiate. |
| Deal workspace | The brief, references, do's and don'ts, draft upload, revision comments, live link submission, and chat with the Bluenova team. |
| Earnings wallet | Pending, released and paid amounts, downloadable payout statements, and bank or UPI details. |
| Creator score | Based on on-time delivery, brand ratings and content quality. A higher score leads to more offers. |
| Referral program | Invite other creators and earn a reward when they complete their first deal. |
| Notifications | WhatsApp, email and in-app alerts for new offers, deadlines, approvals and payments. |

# 4. Brand experience

## 4.1 Brand journey

- Sign up: company name, contact person, GST number (optional), industry and city.

- Create a requirement with a simple step-by-step form: goal (awareness, store visits, sales, app installs, launch), creator filters (category, city, language, follower range, gender, age group, minimum engagement), deliverables (reel, post, story or combo), number of creators, timeline, budget (or "Let Bluenova suggest") and type (paid, barter, or paid + product).

- Receive a Bluenova shortlist of 5–10 matched creators. Each creator appears as a preview card (category, city, follower range, engagement, sample reels and price), without phone number or email.

- Select creators and pay securely through Razorpay (UPI, card or net banking). The payment is held safely until the content is delivered, and a GST invoice is created automatically.

- Review and approve content: watch drafts, leave comments at specific moments (for example "change the text at 0:05"), then approve or request a revision.

- Track results: live post links, views, likes, comments and reach on a dashboard, plus a downloadable campaign report (PDF).

- Rate creators after each collaboration.

## 4.2 Extra brand features

| Feature | Description |
| --- | --- |
| Packages | Ready-made packages for small and local businesses: Starter (3 nano creators), Growth (10 micro creators), Launch (custom). |
| Favourite creators | Save creators for repeat campaigns. |
| Brief templates | Restaurant opening, real estate project launch, product launch, and festival offers (Navratri, Diwali, Uttarayan). |
| Usage rights add-on | An extra fee for brands that want to reuse a creator's reel in their own paid ads. |
| Invoices | All GST invoices and payment receipts in one place. |

# 5. Bluenova team (Admin panel)

| Module | What it does |
| --- | --- |
| Creator review queue | Review applications with a scoring checklist (content quality, consistency, audience fit, engagement). Approve or reject with a ready-made reason. Add internal tags. |
| Matching tool | Filter all creators and see an automatic match score for each brand requirement (category, city, language, budget fit, creator score). |
| Deal manager | A board showing every collaboration by stage, from requirement to payout. |
| Pricing control | Set brand price, creator payout and margin for each deal, plus default margin rules. |
| Payments | Confirm brand payments, release creator payouts (approved by two team members), process refunds, export TDS and GST data. |
| Content moderation | Approve drafts before brands see them, and check the live post matches the approved draft. |
| Broadcasts | Send WhatsApp or email announcements to selected creators (for example, "Food creators in Surat: a new opportunity"). |
| Website content manager | Edit Gujarati and English website text, FAQs, case studies and scripts (such as the intro reel) without a developer. |
| Disputes | Handle missed deadlines, wrong content and refunds. |
| Analytics | Revenue, margin, active creators by category and city, application-to-approval rate, repeat brands. |
| Team roles | Super Admin, Reviewer, Campaign Manager and Finance. Each team member sees only what their job needs. |
| Activity log | A permanent record of every important team action (who, what, when). |

# 6. Lifecycle of a collaboration

Every collaboration (deal) moves through fixed stages. The platform only allows the correct next step, so nothing can be skipped by mistake, and every change is recorded.

Requirement -> Shortlisted -> Offer sent -> Creator accepted -> Brand paid (held safely)

-> Draft submitted <-> Revision -> Approved -> Live link submitted -> Verified

-> Payout released -> Completed -> Rated

Automatic reminders go out on WhatsApp, email and in the app: deadline in 48 hours, draft waiting for review, payment received, payout sent.

# 7. Design & ease of use

The platform will be designed so that every user, including first-time and non-technical users, can use it without training.

- Two languages: English and Gujarati, plus the Gujarati-English mix your audience already uses. For example, a button reads "Collab માટે Apply કરો" and a status reads "તમારી Profile Review માં છે". Users switch language with one tap.

- Mobile-first: most creators will use their phone. The site can also be installed on the home screen like an app.

- One task per screen: step-by-step forms with a progress bar instead of long forms.

- Status timelines everywhere, like order tracking, so users always know what happens next.

- Simple words: "Payment held safely" instead of technical terms. Large buttons, and icons alongside text.

- WhatsApp-first notifications, because that's where your users already are.

- Helpful empty screens: for example, "No offers yet. Complete your profile to get more offers."

- Accessibility: good colour contrast, a clear Gujarati font, and readable text sizes.

# 8. Security & data protection

The platform will store phone numbers, PAN, bank/UPI details, brand business information and payments. Protecting this data is a core requirement, and India's Digital Personal Data Protection (DPDP) Act, 2023 makes Bluenova responsible for it. The basic rule is: the server checks every action, every time, whatever the user's screen shows.

## 8.1 Key protections

| Area | How it is protected |
| --- | --- |
| Login | Mobile OTP with strict limits (expiry, attempt limits, Indian numbers only). Bluenova team accounts also need a second code from an authenticator app (2-step verification). |
| Sessions | Short-lived login tokens that are renewed automatically and securely. "Log out of all devices" is available. Suspended accounts are blocked within seconds. |
| Access control | Every request is checked for who the user is, what their role allows, and whether the record belongs to them. A creator can never open another creator's deal, even by changing the web address. |
| Privacy between users | Brands never see creators' phone numbers or emails, and creators never see brands'. The chat automatically hides phone numbers, emails and UPI IDs. |
| Sensitive data | PAN and bank/UPI details are encrypted in the database and always shown masked (XXXXXX1234). Only the Finance team can view the full value, and every view is recorded. |
| Files | Reels, KYC documents and invoices are stored privately and open only through links that expire within minutes. |
| Payments | Through Razorpay. Bluenova never handles card details. Amounts are always calculated on the server, and every payment is verified directly with Razorpay. |
| Payouts | Each payout needs two different team members (one approves, one releases). Payouts pause for 48 hours after a creator changes bank details, and the creator is alerted. |
| Forms | Every form is checked in the browser and again on the server. Spam and bot protection on public forms. |
| Website | HTTPS everywhere, industry-standard security headers, firewall and DDoS protection (Cloudflare). |
| Team panel | Separate admin website, only reachable by approved team members, with role-based access and a permanent activity log. |
| Data location & backups | Database hosted in India (Mumbai). Continuous backups with regular restore tests. |
| Monitoring | Alerts for suspicious activity (login attacks, payout releases, sensitive data views). Logs kept for 180 days as required by CERT-In. |
| User rights (DPDP) | Clear consent, "Download my data" and "Delete my account" options, and only necessary data collected. |

Before payments go live, an independent security test (penetration test) is recommended. The full technical security rules are in Appendices A–H.

## 8.2 Legal & compliance points

- Paid post labels: ASCI influencer guidelines and the Government's endorsement guidelines require paid posts to be clearly marked (for example #ad, #collab or "Paid partnership"). This will be part of every deal's checklist and checked before payout.

- Agreements: a Creator Agreement and a Brand Agreement, including a non-circumvention clause (no direct deals that bypass Bluenova for a set period), plus a Privacy Policy, Terms of Use and Refund Policy. Razorpay requires these before activating payments.

- Tax: GST on invoices and TDS on creator payouts, to be confirmed with Bluenova's Chartered Accountant.

- Less data: Aadhaar will not be collected. PAN and bank details are requested only when a creator gets their first paid deal.

## 8.3 Important limitations to know

- Sample reels show the creator's Instagram handle, so a brand could contact a creator directly. Software can't fully prevent this, so the non-circumvention clause and the value of Bluenova's managed service are the real protection.

- Automatically verified Instagram statistics only work for Business or Creator accounts and need Meta's approval. Until then, creators enter statistics manually with screenshots as proof.

- WhatsApp message templates need Meta's approval, which can take several days. They will be prepared early.

# 9. Technology & project timeline

## 9.1 Technology

| Part | Technology |
| --- | --- |
| Website & apps | React (TypeScript), Tailwind CSS: fast and mobile-friendly |
| Server | Node.js + Express (TypeScript) |
| Database | MongoDB Atlas, hosted in Mumbai |
| Background tasks | Redis + BullMQ (notifications, reports, reminders) |
| Files | AWS S3 or Cloudinary (private storage) |
| Payments | Razorpay (brand payments) + RazorpayX (creator payouts) |
| Messages | WhatsApp Business API, MSG91 (OTP SMS), email (Resend / Amazon SES) |
| Security & hosting | Cloudflare (firewall, DDoS, bot protection), Vercel (website) and Render or AWS Mumbai (server) |

## 9.2 Web addresses

| Address | Purpose |
| --- | --- |
| bluenovatech.in | Public website (Gujarati & English) |
| app.bluenovatech.in | Creator and brand login area |
| admin.bluenovatech.in | Bluenova team panel (restricted access) |
| api.bluenovatech.in | Server (not visited directly by users) |

Final addresses depend on Decision 5 in section 10.

## 9.3 Delivery phases

| Phase | Scope |
| --- | --- |
| Phase 1: Launch (MVP) | Public website in Gujarati & English; OTP login; creator onboarding (5 steps); team review queue; Partner badge & intro reel task; brand sign-up & requirement form; manual shortlist by the team; WhatsApp/email notifications |
| Phase 2: Deals & Payments | Offers, deal stages, draft & revision workflow, Razorpay payments held until delivery, GST invoices, creator wallet & payouts, KYC |
| Phase 3: Growth | Verified Instagram stats, automatic match score, campaign PDF reports, ratings & creator score, private chat, packages, referral program |
| Phase 4: Scale | Analytics dashboards, broadcast tool, public case studies, installable app polish, usage rights, more cities |

Timelines are estimates and depend on how quickly decisions, content (Gujarati text, logos, policies) and third-party approvals (Razorpay, Meta/WhatsApp) are received.

# 10. Decisions needed from you

Please mark your choice in the last column (or write your own answer).

| # | Decision | Options | Our recommendation | Your choice |
| --- | --- | --- | --- | --- |
| 1 | How do brands find creators? | A) Only through Bluenova's shortlist (fully managed) B) Shortlist, plus brands can browse creators themselves (contacts hidden) | A for launch; add B later | ☐ A ☐ B |
| 2 | How is Bluenova's earning shown? | A) Hidden margin (brand sees one price) B) Visible platform fee / commission | A | ☐ A ☐ B |
| 3 | How are creators paid? | A) Manually by the Finance team at first B) Automatic RazorpayX payouts from launch | A in Phase 2, then B | ☐ A ☐ B |
| 4 | GST & TDS treatment | To be confirmed with your Chartered Accountant | Confirm before Phase 2 | ☐ Confirmed |
| 5 | Web address | A) Subdomains of bluenovatech.in (as in section 9.2) B) New separate domain | A | ☐ A ☐ B |
| 6 | Barter (product-only) deals | A) Supported from Phase 2 B) Paid deals only | A | ☐ A ☐ B |
| 7 | Public creator profiles | A) Creator can choose to make a public profile (no contacts) B) No public profiles | A | ☐ A ☐ B |
| 8 | Phase 1 scope | Is the Phase 1 list in section 9.3 correct? | As listed | ☐ Yes ☐ Changes |

Content we will need from you: logo and brand colours, Gujarati and English website text (or approval of our drafts), the scripts and guidelines for creators, the review criteria for approving creators, the pricing and margin rules, Razorpay account access, a WhatsApp Business number, and legal policies (or approval of drafts).

# Appendix A: System architecture

## A.1 System overview

Users (phone / laptop)

|

Cloudflare  (HTTPS, firewall, DDoS protection, bot check / Turnstile captcha)

|

+----+---------------------------+-------------------------------+

|                                |                               |

bluenovatech.in / app.*        admin.bluenovatech.in         api.bluenovatech.in

(React: public site,           (separate React build,        (Node + Express API)

creator + brand areas)         Cloudflare Access + 2FA)            |

+-- MongoDB Atlas (Mumbai, private)

+-- Redis (rate limits, job queue)

+-- S3 / Cloudinary (PRIVATE files)

+-- Worker (BullMQ)

+-- WhatsApp / SMS / Email

+-- PDF invoices & reports

+-- Instagram Graph API sync

Razorpay --(signed payment notifications)--> api.bluenovatech.in/webhooks/razorpay

## A.2 Key architecture decisions

| Decision | Reason |
| --- | --- |
| All subdomains under bluenovatech.in | The login cookie can use SameSite=Strict, which blocks cross-site request forgery (CSRF). Hosting the frontend and API on different platform domains would force weaker cookie settings. |
| Admin is a separate app and build | Admin code is never downloaded by the public, and the admin site can be hidden behind Cloudflare Access (team emails or IPs only). |
| Monorepo with a shared package | The same zod validation rules run in the browser and on the server, so they can't drift apart. |
| Background worker | Slow or retryable work (WhatsApp, PDFs, Instagram sync) runs outside the API, so users never wait and failures retry safely. |

## A.3 Code structure

bluenova-creatorhub/

|-- apps/

|   |-- web/      # public site + creator + brand (React, Vite, TypeScript)

|   |-- admin/    # admin panel (React, Vite, TypeScript)

|   |-- api/      # Express API

|   +-- worker/   # BullMQ background jobs

|-- packages/

|   +-- shared/   # zod schemas, enums (categories, cities, deal states), types, i18n keys

+-- infra/        # docker-compose (local Mongo/Redis), CI workflows, env templates

api/src/modules/<feature>/   e.g. deals/

deals.routes.ts      URLs + middleware chain

deals.schema.ts      zod input rules (from shared)

deals.policy.ts      WHO may do WHAT to WHICH record

deals.service.ts     business logic + state machine

deals.model.ts       Mongoose model

deals.serializer.ts  WHAT fields each role may see

## A.4 Database collections

User · CreatorProfile · BrandProfile · Campaign · Shortlist · Deal · Deliverable · Payment · Payout · LedgerEntry · KycRecord (encrypted) · File · Message · Notification · Review · AuditLog · ContentBlock (Gujarati/English website text)

## A.5 What happens to every request

1. trust proxy           -> real client IP behind Cloudflare (needed for rate limits)

2. requestId             -> every log line can be traced

3. helmet                -> security headers + Content Security Policy

4. cors                  -> exact list of allowed origins, credentials: true

5. /webhooks/razorpay    -> express.raw()  (BEFORE the JSON parser: signature needs the raw body)

6. express.json(100kb)   -> stops oversized request bodies

7. cookieParser

8. mongoSanitize + hpp   -> blocks injected $ operators and duplicate query params

9. global rate limit (Redis)

10. route: authenticate -> authorize(role) -> validate(zod) -> load + ownership check

-> state check -> idempotency -> controller -> serialize(role)

11. 404 handler -> error handler (production: generic message + requestId, never the stack trace)

Example of the same pattern on one route:

router.post('/deals/:dealId/drafts',

authenticate,                       // valid token? account not suspended?

authorize('creator'),               // correct role?

validate(submitDraftSchema),        // input matches schema; unknown fields stripped

loadDeal({ owner: 'creator' }),     // finds by _id AND creatorId; returns 404 if not theirs

requireDealState('IN_PRODUCTION', 'REVISION_REQUESTED'),

idempotent(),                       // a double-click won't create two drafts

dealsController.submitDraft);

# Appendix B: Login, sessions & permissions

## B.1 Login and sessions

| Item | Design |
| --- | --- |
| Login method | Mobile OTP for everyone. Admins also need an authenticator-app code (TOTP). Brands may also set an email and password. |
| OTP | 6 digits, stored hashed, expires after 5 minutes, max 5 tries, 30-second resend cooldown, max 5 per phone per hour and 20 per IP per hour, +91 numbers only (stops SMS-pumping fraud). |
| Identical replies | OTP request always answers "If this number is valid, an OTP has been sent", so attackers can't check which numbers are registered. |
| Access token | JWT, 15 minutes (sub, role, tokenVersion). Kept in browser memory only, never in localStorage, so a malicious injected script (XSS) can't take it. |
| Refresh token | Random 256-bit value in an httpOnly, Secure, SameSite=Strict cookie limited to /api/v1/auth. Only its hash is stored. A new one is issued on every use. If an old one is reused, all of that user's sessions are revoked. |
| CSRF | SameSite=Strict plus an Origin header check on the refresh and logout endpoints. |
| Logout | Revokes the refresh token. "Log out of all devices" increments tokenVersion. |
| Suspended user | Account status is checked on every request (cached in Redis), so a suspension takes effect within seconds. |
| Invites / verify links | Single-use random token, stored hashed, expires in 30 minutes to 48 hours. |
| Sensitive actions | Changing bank/UPI details or phone number, or deleting the account, requires a fresh OTP ("step-up"). |

## B.2 Three permission checks on every request

- Role: creator, brand or admin. Admins also have a sub-role: super_admin, reviewer, campaign_manager or finance.

- Ownership: every database query includes the owner, for example Deal.findOne({ _id, creatorId }). Never fetch by _id alone. If the record isn't theirs, return 404 (not 403). This blocks IDOR attacks, where someone edits an ID in the URL.

- Field visibility: each role gets its own serializer, so the same record shows different fields to different users (see table). Never return a raw database document. Sensitive fields use select: false.

| Data | Creator sees | Brand sees | Admin sees |
| --- | --- | --- | --- |
| Creator phone / email | Own | Never | Yes |
| Creator PAN / bank | Own, masked | Never | Masked; full value only via audited "Reveal" (Finance) |
| Creator payout amount | Yes | No | Yes |
| Brand price | No | Yes | Yes |
| Bluenova margin | No | No | Yes |
| Brand contact details | No | Own | Yes |
| Internal review notes / tags | No | No | Yes |

Mass assignment: never Model.create(req.body). Zod strips unknown fields, so a user can't send { "role": "admin" } or { "status": "APPROVED" } and have it saved.

# Appendix C: All pages (screens)

Guard levels: Public = anyone · Guest = logged-out users only · Role = logged-in user with that role · State = only opens when the record is at the right stage. Frontend guards are for convenience only. The server enforces every rule.

## C.1 Public website: bluenovatech.in

| Path | Guard | Notes |
| --- | --- | --- |
| / | Public | Home (Gujarati & English) |
| /for-creators · /for-brands | Public | How it works, 5 steps, 16 categories |
| /about · /faq · /case-studies · /case-studies/:slug | Public | Content from the admin CMS (escaped, no raw HTML) |
| /contact | Public | Turnstile captcha, hidden spam-trap field, rate limited |
| /privacy · /terms · /creator-agreement · /brand-agreement | Public | Versioned; users accept a specific version |
| /c/:slug | Public | Creator media kit: opt-in only, no contact details |
| /login · /login/verify | Guest | ?next= accepts internal paths only |
| /join/creator · /join/brand | Guest | Sign-up with consent checkboxes (version stored) |
| /404 · /403 · /session-expired | Public |  |

## C.2 Creator area: /creator/*

| Path | Extra guard | Purpose |
| --- | --- | --- |
| /creator/onboarding/:step (1–5) | State: DRAFT or CHANGES_REQUESTED | Profile, categories, reels, city/language, review & submit |
| /creator/status | Role | Review timeline |
| /creator/dashboard | State: APPROVED | Otherwise redirected to status |
| /creator/intro-reel | State: APPROVED | Script, checklist, draft upload, live link |
| /creator/profile · /creator/profile/edit | Role | Editing key fields can trigger re-review |
| /creator/opportunities · /:id | Approved + category match |  |
| /creator/offers · /:offerId | Ownership | Accept / decline / counter |
| /creator/deals · /:dealId | Ownership | Brief, drafts, revisions, live link, chat |
| /creator/earnings | Role | Wallet and statements |
| /creator/kyc | Fresh OTP to edit | PAN & bank/UPI, always masked |
| /creator/notifications · /settings · /settings/privacy | Role | Download my data, delete account |

## C.3 Brand area: /brand/*

| Path | Extra guard | Purpose |
| --- | --- | --- |
| /brand/onboarding | State: profile incomplete | Company details, optional GSTIN |
| /brand/dashboard | Role |  |
| /brand/campaigns · /new/:step | Role | Requirement wizard (progress saved as a draft) |
| /brand/campaigns/:id | Ownership |  |
| /brand/campaigns/:id/shortlist | Ownership + SHORTLIST_SENT | Creator preview cards only |
| /brand/campaigns/:id/checkout | Ownership + creators selected | Amount always comes from the server |
| /brand/deals/:dealId | Ownership | Review drafts, comment, approve or request revision |
| /brand/campaigns/:id/report | Ownership + a deal is live | Results & PDF |
| /brand/invoices · /favourites · /settings | Role |  |

## C.4 Admin app: admin.bluenovatech.in (2FA + Cloudflare Access)

| Path | Admin sub-role |
| --- | --- |
| / (dashboard) | All |
| /creators?status=PENDING · /creators/:id | reviewer, super_admin |
| /brands · /brands/:id | campaign_manager, super_admin |
| /campaigns · /campaigns/:id/match | campaign_manager |
| /deals (board) · /deals/:id | campaign_manager |
| /payments · /payouts · /kyc/:id | finance |
| /disputes | campaign_manager, super_admin |
| /broadcasts · /content (CMS) | super_admin |
| /team · /audit-logs · /settings/pricing | super_admin |

Frontend rules: each area's code loads only when needed (lazy routes). On 401, try one silent token refresh, then send the user to /login. On 403 or 404, show a generic "Not found" page. Pages show what the server's status says, never something stored in the browser.

# Appendix D: API endpoints

Base URL: api.bluenovatech.in/api/v1. Rate limits (Redis): S = strict, 5/min · M = medium, 30/min · D = default, 120/min per user.

## D.1 Auth & account

| Method + path | Who | Limit | Notes |
| --- | --- | --- | --- |
| POST /auth/otp/request | Public | S + captcha | Same reply whether or not the number exists |
| POST /auth/otp/verify | Public | S | Sets refresh cookie, returns access token |
| POST /auth/refresh · /logout · /logout-all | Cookie | M | Origin check |
| POST /auth/2fa/setup · /auth/2fa/verify | Admin | S |  |
| POST /auth/step-up | Logged in | S | Fresh OTP, 5-minute elevated flag |
| GET /me | Logged in | D |  |
| GET /account/export · POST /account/delete-request | Logged in + step-up | S | DPDP rights |

## D.2 Creator

| Method + path | Notes |
| --- | --- |
| GET/PATCH /creators/me | Allowed fields only |
| PUT /creators/me/categories | From the list of 16, max 3 |
| POST /creators/me/reels · DELETE /creators/me/reels/:reelId | Instagram URLs only, max 3 |
| POST /creators/me/submit | State: DRAFT / CHANGES_REQUESTED → SUBMITTED |
| GET/PUT /creators/me/kyc | PUT requires step-up; GET returns masked values |
| GET /creators/me/intro-task · POST …/draft · POST …/live-link | State checked |
| GET /opportunities · POST /opportunities/:id/interest | Server filters by the creator's own criteria |
| GET /offers · POST /offers/:id/{accept,decline,counter} | Ownership + state + idempotency |
| GET /wallet · GET /payouts | Own records only |

## D.3 Brand

| Method + path | Notes |
| --- | --- |
| GET/PATCH /brands/me |  |
| POST /campaigns · GET /campaigns · GET/PATCH /campaigns/:id | PATCH only while in DRAFT |
| POST /campaigns/:id/submit |  |
| GET /campaigns/:id/shortlist · POST …/shortlist/select | Preview cards only |
| POST /payments/orders | Body is { campaignId } only; the server calculates the amount |
| POST /payments/verify | Checks Razorpay's signature; the webhook gives final confirmation |
| GET /invoices · GET /invoices/:id/pdf | PDF via short-lived signed link |

## D.4 Shared: deals, files, chat, notifications

| Method + path | Who | Notes |
| --- | --- | --- |
| GET /deals · GET /deals/:id | Creator / brand | Limited to the parties; serializer by role |
| POST /deals/:id/drafts | Creator | State: IN_PRODUCTION / REVISION_REQUESTED |
| POST /deals/:id/drafts/:draftId/comments | Brand, admin |  |
| POST /deals/:id/approve · /request-revision | Brand | State: DRAFT_SUBMITTED; revision limit from the brief |
| POST /deals/:id/live-link | Creator | State: APPROVED |
| POST /deals/:id/rating | Brand | State: COMPLETED, once only |
| POST /uploads/presign | Logged in | Server checks the user may upload for that purpose |
| POST /uploads/:fileId/complete | Uploader | Checks the real file type and size |
| GET /files/:fileId | Authorized | Returns a signed link valid for 5 minutes |
| GET /deals/:id/messages | Parties + admin | Paginated |
| GET /notifications · PATCH /notifications/read | Logged in |  |

## D.5 Admin (/admin/*: admin + 2FA + sub-role; every write recorded in the audit log)

| Method + path | Sub-role / rule |
| --- | --- |
| GET /admin/creators · POST /admin/creators/:id/decision | reviewer; reason required |
| POST /admin/campaigns/:id/shortlist · POST /admin/offers | campaign_manager |
| PATCH /admin/deals/:id/status | campaign_manager; still follows the workflow rules |
| POST /admin/payouts/:id/approve → /release | finance; two different admins (maker-checker) |
| POST /admin/kyc/:id/reveal | finance; reason required; shows the data once; audited |
| POST /admin/users/:id/suspend | super_admin |
| CRUD /admin/content · POST /admin/broadcasts | super_admin |
| GET /admin/audit-logs | super_admin; read-only for everyone |

## D.6 Public & webhooks

| Method + path | Notes |
| --- | --- |
| GET /public/content/:key · GET /public/creators/:slug | Cached; public-safe fields only |
| POST /public/contact | Turnstile + rate limit S |
| POST /webhooks/razorpay | No login. HMAC signature on raw body; each event processed once. |

# Appendix E: Forms & validation

Rules for every form:

- The same zod schemas (packages/shared) run in the browser and again on the server.

- Inputs are trimmed and length-capped, and accepted as plain text only (no HTML). Gujarati Unicode is allowed in name and text fields.

- The submit button is disabled while sending. Important actions send an Idempotency-Key header so double-clicks are safe.

- Errors return field-level messages, never database errors.

- Multi-step wizards save each step as a draft. The server re-validates the whole record on final submit, because users can skip steps by editing the URL.

| Form | Fields & rules | Security notes |
| --- | --- | --- |
| Login | phone ^[6-9]\d{9}$ | Captcha after 3 tries; identical replies; IP + phone limits |
| OTP | ^\d{6}$ | 5 tries then the code is invalidated; constant-time compare |
| Creator sign-up (step 1) | name 2–60; IG handle ^[A-Za-z0-9._]{1,30}$; city & languages from lists; gender optional; consent required | Store { policyVersion, acceptedAt, ip } |
| Categories (step 2) | 1–3 from the list of 16 | Server rejects anything not on the list |
| Reels (step 3) | 2–3 URLs: ^https://(www\.)?instagram\.com/(reel¦p)/[A-Za-z0-9_-]+/?$ | Exact domain allowlist; only Instagram oEmbed fetched server-side (blocks SSRF) |
| Brand sign-up | company 2–100; contact name; email; GSTIN ^\d{2}[A-Z]{5}\d{4}[A-Z][1-9A-Z]Z[0-9A-Z]$ (optional); website https only | Email verification: single-use, hashed, 30-minute expiry |
| Campaign wizard | goal, categories, cities, languages, follower band from lists; creators 1–50; start ≥ today, end > start; budget as whole paise; description ≤ 2000 chars | Plain text only; the server sets status; brand can't set price or margin |
| Offer counter | amount (whole number, within ±50% of the offer); note ≤ 300 | Offer must be in SENT state |
| Draft upload | mp4/mov/jpg/png; max 300 MB video, 10 MB image | See Appendix F |
| Revision request | comment ≤ 1000; timestamp optional | Limited by the revision count |
| Live link | Same Instagram URL rule | Admin checks it matches the approved draft and has the #ad label |
| KYC | PAN ^[A-Z]{5}\d{4}[A-Z]$; IFSC ^[A-Z]{4}0[A-Z0-9]{6}$; account number 9–18 digits entered twice; or UPI ^[\w.\-]{2,256}@[a-zA-Z]{2,64}$ | Step-up OTP; encrypted; ₹1 penny-drop check; 48-hour payout hold after a change, plus a WhatsApp alert |
| Chat message | 1–1000 characters | Phone, email, UPI and handles hidden on the server; rate limited |
| Contact form | name, phone/email, message ≤ 1000 | Turnstile, hidden spam-trap field, limit S |
| Admin decisions | decision from a list + reason (required) | Audited; super-admin changes need a second admin's approval |

# Appendix F: Links, files, payments, chat & database

## F.1 Links and navigation

| Risk | Rule |
| --- | --- |
| Open redirect (/login?next=https://evil.com) | Only accept next if it starts with "/" and not "//" or "/\"; otherwise go to the dashboard. |
| External links (reels, brand websites) | target="_blank" rel="noopener noreferrer nofollow". Only https: links are rendered as links. Never javascript: links. |
| WhatsApp / email / SMS links | Only bluenovatech.in paths. Messages always say "Bluenova will never ask for your OTP". |
| Verify / invite links | Random 256-bit, hashed, single-use, short expiry. Removed from the URL bar after use. Referrer-Policy stops it leaking. |
| Files & invoices | Never public URLs. Access through GET /files/:id with a permission check and a 5-minute signed link. |
| Guessable IDs | ObjectIds or random slugs in URLs. Never sequential numbers. |
| Pages after logout | API responses use Cache-Control: no-store, so the back button can't show private data. |
| Workflow steps ("next page") | The server state machine decides what is allowed. Opening /checkout too early returns an error and redirects to the right step. |
| Clickjacking | frame-ancestors 'none' |

## F.2 File uploads

Browser --POST /uploads/presign {purpose, dealId}--> API

API checks: user owns the deal, deal state allows upload, purpose allowed

API creates File{status:PENDING, ownerId, purpose, key: uuid}

API returns S3 presigned POST: exact key, content-type, content-length-range, 10-min expiry

Browser --uploads directly to the private S3 bucket-->

Browser --POST /uploads/:id/complete--> API checks real file type & size (optional virus scan) -> READY

- The bucket blocks all public access. Files are named by UUID, never the user's filename. Location data (EXIF) is removed from images.

- KYC files go in a separate bucket with tighter access and are deleted after the legal retention period.

- A daily job deletes PENDING files older than 24 hours.

## F.3 Payments and payouts

| Step | Rule |
| --- | --- |
| Create order | Server reads deal prices from the database and adds GST. Amounts are whole paise; never floats. |
| Checkout | Razorpay Checkout on the page. Card details are never collected by Bluenova. |
| Confirm in the browser | Verify HMAC_SHA256(order_id + "¦" + payment_id, key_secret). |
| Final confirmation | Only the signed webhook marks a deal paid. The event ID is stored so it is processed once. |
| Money held | Brand payments are held until the deal is COMPLETED. |
| Payout | Created when the live post is verified. Finance admin A approves, finance admin B releases. Above a set amount, super_admin approval too. |
| Refunds / disputes | Admin only, with a required reason, audited. |
| Records | Each money movement is an unchangeable LedgerEntry. Balances are calculated from entries, never edited by hand. |

## F.4 Live chat (Socket.io)

- The connection handshake requires the access token. Invalid tokens are disconnected.

- A user joins a deal's chat only if the server confirms they are part of that deal or an admin.

- Messages are checked on the server (length, rate limit, contact details hidden) and saved before being broadcast.

- Users are disconnected on logout or when their token expires without refresh.

## F.5 Database (MongoDB Atlas)

- Mumbai region, private networking or IP allowlist (never 0.0.0.0/0), TLS and encryption at rest.

- Separate least-privilege database users for the API, the worker and analytics (read-only).

- PAN, bank and UPI encrypted in the application (AES-256-GCM) with keys in a key manager (KMS) and a keyVersion per record, plus an HMAC "blind index" for uniqueness checks.

- strictQuery on, and select:false on sensitive fields. TTL indexes for OTPs, idempotency keys, pending uploads and old notifications.

- AuditLog is append-only. Continuous backups with a restore test every quarter.

# Appendix G: Infrastructure, monitoring & testing

## G.1 Security headers

Strict-Transport-Security: max-age=63072000; includeSubDomains; preload

Content-Security-Policy:

default-src 'self';

script-src 'self' https://checkout.razorpay.com https://challenges.cloudflare.com;

frame-src https://api.razorpay.com https://challenges.cloudflare.com https://www.instagram.com;

img-src 'self' data: https://<files-CDN>;

connect-src 'self' https://api.bluenovatech.in wss://api.bluenovatech.in;

frame-ancestors 'none'; object-src 'none'; base-uri 'self'

X-Content-Type-Options: nosniff

Referrer-Policy: strict-origin-when-cross-origin

Permissions-Policy: camera=(), microphone=(), geolocation=()

## G.2 Environments, secrets and deployment

- Three environments (local, staging, production), each with its own database, file storage and keys. Staging uses Razorpay test keys and never contains real user data.

- Secrets live in the hosting platform's secret manager. .env is never committed. Keys are rotated on a schedule, and immediately when a team member with access leaves.

- CI pipeline: lint → type-check → tests → npm audit → secret scan (gitleaks) → build → staging → manual approval → production.

## G.3 Logging, monitoring and incidents

- Structured logs (pino) that automatically remove authorization headers, cookies, OTPs, PAN, account numbers, passwords and tokens. Sentry error tracking with personal data scrubbing.

- Alerts for login/OTP attack spikes, webhook signature failures, every payout release, every KYC reveal, and a bank change followed by a payout request.

- CERT-In rules: keep logs for 180 days and report cyber incidents within 6 hours. DPDP rules: notify the Data Protection Board and affected users of personal-data breaches.

- A one-page incident plan: who decides, how to revoke all sessions, how to rotate keys, and who informs users.

## G.4 Security testing

- For every API endpoint, tests for: no token → 401, wrong role → 403, another user's record → 404, wrong state → 409, invalid input → 400.

- Unit tests for the deal state machine, serializers (no leaked fields), money calculations and contact-hiding rules.

- An automated OWASP ZAP scan of staging in CI, and a professional penetration test before payments launch.

- Monthly: dependency updates, log review, and a check of who has team access (remove leavers).

# Appendix H: Pre-launch security checklist

☐  All subdomains under bluenovatech.in, with HTTPS and HSTS

☐  Admin app behind Cloudflare Access, with 2FA enforced

☐  Every route has authentication, role, validation, ownership and state checks, all covered by tests

☐  Serializers used everywhere; no raw database documents returned

☐  OTP rate limits, captcha and +91-only active

☐  Refresh-token rotation and reuse detection working

☐  KYC data encrypted and masked; reveals audited

☐  S3 buckets private; presigned uploads have size limits

☐  Razorpay webhook checks signatures and processes each event once

☐  Payout maker-checker in place

☐  Security headers and CSP verified (securityheaders.com grade A)

☐  Logs redact sensitive data and are kept for 180 days; alerts configured

☐  Backup restore tested

☐  Privacy policy, terms, agreements and consent records live

☐  Penetration test completed and findings fixed